# KORBO — 30-Day Full Development Work Module

## 1. Recommended architecture

┌──────────────────────┐

│   Next.js / React    │

│   Customer Frontend  │

│   Agent Frontend     │

└──────────┬───────────┘

│

REST API / JSON

│

┌──────────▼───────────┐

│       Laravel        │

│      REST API        │

│                      │

│ Auth / RBAC          │

│ Service Engine       │

│ Task Engine          │

│ Document Engine      │

│ Agent Matching       │

│ Payment              │

│ Notification         │

│ Review / Complaint   │

└──────┬─────┬─────────┘

│     │

┌────────────┘     └─────────────┐

▼                                ▼

PostgreSQL/MySQL                     Redis

│                           Queue/Cache

│

▼

S3-compatible storage

Documents / Proofs

For the first month, do not use microservices. The specification itself recommends a Laravel monolith with React/Next.js for the MVP.

# 2. Month target

By the end of 30 days, the MVP should support this complete flow:

Customer

↓

Register/Login

↓

Browse Services

↓

Create Task

↓

Requirements

↓

Upload Documents

↓

Quote

↓

Confirm

↓

Payment

↓

Admin/Agent Assignment

↓

Agent Accepts

↓

Agent Requests Document Access

↓

Customer Approves

↓

Agent Works

↓

Status Updates

↓

Proof Upload

↓

Customer Confirmation

↓

Task Completed

↓

Agent Payout

↓

Review

This follows the source's core end-to-end workflow.

# WEEK 1 — FOUNDATION

## Day 1 — Architecture + Project Setup

### Backend

Set up:

- Laravel project

- Git repository

- .env

- Database

- Redis

- Queue

- Storage

- API versioning

- Sanctum

- CORS

- basic exception handling

Structure:

backend/

├── app/

│   ├── Actions/

│   ├── Enums/

│   ├── Events/

│   ├── Exceptions/

│   ├── Http/

│   │   ├── Controllers/

│   │   ├── Requests/

│   │   └── Resources/

│   ├── Jobs/

│   ├── Listeners/

│   ├── Models/

│   ├── Notifications/

│   ├── Policies/

│   ├── Services/

│   └── Support/

├── database/

│   ├── migrations/

│   ├── seeders/

│   └── factories/

├── routes/

│   └── api.php

└── tests/

The supplied architecture specifically recommends separating Actions, Enums, Events, Jobs, Policies, Services, etc., rather than putting business logic in controllers.

### Frontend

Create Next.js project:

frontend/

├── app/

│   ├── (auth)/

│   ├── dashboard/

│   ├── services/

│   ├── tasks/

│   ├── documents/

│   ├── payments/

│   ├── notifications/

│   ├── agent/

│   └── profile/

├── components/

├── hooks/

├── lib/

├── services/

├── types/

└── public/

### Deliverable

Both projects should:

- run locally

- connect to database/API

- have Git branches

- have .env.example

- have basic README

# Day 2 — Database Design

Create the core database.

### Authentication

users

roles

permissions

role_user

permission_role

### Customer

customer_profiles

family_members

### Agent

agents

agent_verifications

agent_skills

agent_service_areas

agent_availability

### Services

service_categories

services

service_requirements

service_steps

service_fees

### Tasks

tasks

task_assignments

task_status_histories

task_notes

### Documents

documents

document_access_grants

document_access_logs

### Operations

appointments

submissions

collections

### Financial

payments

payment_transactions

invoices

refunds

agent_payouts

### Communication

messages

notifications

### Trust

reviews

complaints

disputes

audit_logs

These database modules come directly from the supplied architecture.

# Day 3 — Authentication Backend

Implement:

POST /api/v1/auth/register

POST /api/v1/auth/login

POST /api/v1/auth/logout

POST /api/v1/auth/otp/verify

GET  /api/v1/me

Features:

- registration

- login

- logout

- Sanctum token/session

- OTP architecture

- password hashing

- email/phone

- user role

- account status

Create:

AuthController

AuthService

RegisterRequest

LoginRequest

AuthResource

# Day 4 — Authentication Frontend

Create:

/login

/register

/verify-otp

/forgot-password

/reset-password

Components:

Input

Button

Form

OTPInput

PasswordInput

LoadingSpinner

Alert

Implement:

- API integration

- authentication state

- protected routes

- logout

- error handling

# Day 5 — RBAC + User Profiles

### Backend

Implement roles:

CUSTOMER

AGENT

PROFESSIONAL

OPERATIONS

ADMIN

SUPER_ADMIN

Create policies:

TaskPolicy

DocumentPolicy

AgentPolicy

PaymentPolicy

ReviewPolicy

Example:

Customer → own tasks only

Agent → assigned tasks only

Admin → operational access

Super Admin → everything

The source explicitly requires role/permission separation and controlled access for customers, agents, professionals and administrators.

### Frontend

Create profile:

/profile

Sections:

- Personal information

- Phone

- Email

- Address

- Profile photo

- Language

- Password

# Day 6 — Service Engine Backend

This is one of the most important modules.

Do not hard-code passport, birth certificate, etc. into controllers.

Create database-driven services:

Service

ServiceCategory

ServiceRequirement

ServiceStep

ServiceFee

Example:

Passport Renewal

│

├── Requirements

│   ├── NID

│   ├── Existing Passport

│   └── Photograph

│

├── Steps

│   ├── Document verification

│   ├── Application

│   ├── Appointment

│   └── Collection

│

└── Fees

├── Government fee

├── KORBO fee

└── Agent fee

The source explicitly requires admins to be able to create services without changing application code.

# Day 7 — Service Frontend

Build:

/services

/services/[slug]

Home CTA:

আপনার কী কাজ?

Service categories:

- Passport

- Academic Documents

- Birth Certificate

- Trade License

- Attestation

- Tax/TIN

Service page:

Service Name

Description

What we can do

Requirements

Estimated time

Fee breakdown

Process

[Start This Task]

# WEEK 2 — CORE TASK SYSTEM

# Day 8 — Task Database + Status Engine

Create:

TaskStatus enum

Statuses:

NEW

REQUIREMENTS_PENDING

DOCUMENT_REVIEW

QUOTE_PENDING

PAYMENT_PENDING

AGENT_MATCHING

AGENT_ASSIGNED

IN_PROGRESS

WAITING_CUSTOMER

WAITING_AUTHORITY

APPOINTMENT_SCHEDULED

SUBMITTED

FOLLOW_UP

READY_FOR_COLLECTION

COMPLETED

CANCELLED

DISPUTED

These statuses are explicitly defined in the source.

Create a transition system:

NEW

↓

REQUIREMENTS_PENDING

↓

DOCUMENT_REVIEW

↓

QUOTE_PENDING

↓

PAYMENT_PENDING

↓

AGENT_MATCHING

↓

AGENT_ASSIGNED

↓

IN_PROGRESS

Important: frontend cannot directly set any arbitrary status.

# Day 9 — Task Creation Backend

API:

POST /api/v1/tasks

GET /api/v1/tasks

GET /api/v1/tasks/{id}

PATCH /api/v1/tasks/{id}

Task contains:

id

customer_id

service_id

assigned_agent_id

location

priority

price

government_fee

service_fee

agent_fee

deadline

appointment_date

status

notes

created_at

completed_at

The specification defines these as core task fields.

# Day 10 — Task Creation Frontend

Create:

/tasks/create

Flow:

### Step 1

What do you need help with?

### Step 2

Select service.

### Step 3

Describe problem.

### Step 4

Location.

### Step 5

Requirements.

### Step 6

Upload documents.

### Step 7

Review.

### Step 8

Submit.

# Day 11 — Document Vault Backend

Implement secure document system.

Tables:

documents

document_access_grants

document_access_logs

Document metadata:

id

owner_id

task_id

document_type

file_name

storage_path

mime_type

size

expiry_date

verification_status

Security:

- private storage

- MIME validation

- file size validation

- encrypted storage architecture

- signed temporary URLs

- access expiration

- download logging

The source specifically says agents must not automatically receive every customer document and must use task-based access.

# Day 12 — Document Frontend

Create:

/documents

/documents/upload

/documents/[id]

UI:

My Documents

NID

✓ Verified

Passport

✓ Verified

Academic Certificate

Pending verification

Upload:

[ Upload Document ]

Document Type

File

Expiry Date

[Upload]

# Day 13 — Document Permission System

Customer:

Agent requests NID

↓

Customer receives notification

↓

Approve / Reject

↓

Temporary access

↓

Task completion

↓

Access expires

Agent:

Request Document Access

Admin:

Document Access Logs

Log:

Who

Document

Task

Action

Timestamp

IP/device

# Day 14 — Task Timeline

Create activity timeline.

Example:

✓ Task Created

10:15 AM

✓ Documents Requested

10:18 AM

✓ NID Uploaded

11:05 AM

✓ Agent Assigned

11:20 AM

● Application Submitted

Pending

○ Completion

Pending

Every important action must be logged according to the specification.

# WEEK 3 — AGENT + PAYMENT + ADMIN

# Day 15 — Agent Backend

Create:

POST /agents/apply

GET /agents

GET /agents/{id}

GET /agent/tasks

PATCH /agent/tasks/{id}

Agent profile:

Name

Photo

Verification

Rating

Completed Tasks

Skills

Service Areas

Availability

Experience

Performance

The source defines these agent marketplace attributes and matching factors.

# Day 16 — Agent Frontend

Create:

/agent

/agent/tasks

/agent/tasks/[id]

/agent/profile

/agent/availability

/agent/earnings

Dashboard:

Welcome, Agent

Assigned Tasks: 8

Active: 3

Completed: 35

Earnings: ৳XX,XXX

[Available Tasks]

# Day 17 — Agent Verification

Backend:

agent_verifications

Verification stages:

PENDING

UNDER_REVIEW

VERIFIED

REJECTED

SUSPENDED

Verification documents:

- identity

- phone

- address

- skills

- agreement

The source specifies identity, phone, address/profile, skills, training, agreement and admin approval as part of onboarding.

# Day 18 — Agent Matching

First version should be simple.

Score based on:

Service Skill

+

Service Area

+

Availability

+

Rating

+

Completion Rate

+

Current Workload

Example:

Agent A

Skill       100%

Area        100%

Available   100%

Rating       90%

Workload     80%

Score = 94

Do not build AI matching in month one. The specification explicitly says to keep the initial matching service simple.

# Day 19 — Quote + Pricing

Every quote must separate:

Government Fee

KORBO Service Fee

Agent Assistance Fee

Other Fee

-----------------

Total

Example:

Government Fee       ৳500

KORBO Service Fee    ৳300

Agent Assistance     ৳500

--------------------------

Total              ৳1,300

This separation is a core requirement of the product.

# Day 20 — Payment Architecture

Create:

payments

payment_transactions

invoices

refunds

agent_payouts

Status:

PENDING

AUTHORIZED

PAID

FAILED

REFUNDED

PARTIALLY_REFUNDED

Architecture:

PaymentService

│

├── BkashGateway

├── NagadGateway

└── CardGateway

For month one, make the gateway layer integration-ready even if production credentials aren't available.

# Day 21 — Payment Frontend

Create:

/tasks/[id]/payment

/payments

/invoices/[id]

Show:

Government Fee       ৳500

Service Fee          ৳300

Agent Fee            ৳500

Total                ৳1,300

[Pay Now]

Never hide the government fee inside the KORBO fee.

# WEEK 4 — ADMIN + NOTIFICATION + QA

# Day 22 — Filament Admin Setup

Create Laravel Filament panel:

/admin

Resources:

Users

Customers

Agents

Professionals

Services

Categories

Requirements

Steps

Pricing

Tasks

Appointments

Documents

Payments

Refunds

Payouts

Complaints

Disputes

Reviews

Notifications

Audit Logs

Reports

These correspond closely to the supplied admin panel requirements.

# Day 23 — Admin Task Operations

Admin should see:

Task #KRB-10023

Customer

Service

Documents

Quote

Payment

Agent

Status

Timeline

Notes

Actions:

Assign Agent

Change allowed status

Request document

Approve quote

View payment

Resolve complaint

Admin should not be able to bypass the workflow casually.

# Day 24 — Notifications

Implement Laravel Notifications + Queue.

Events:

TaskCreated

DocumentUploaded

DocumentAccessRequested

DocumentAccessApproved

QuoteCreated

PaymentSuccessful

AgentAssigned

TaskStatusChanged

TaskCompleted

ReviewRequested

Channels:

In-app

Email

SMS

The product specification calls for email, SMS and web/in-app notifications.

# Day 25 — Chat

Implement basic task-based chat.

Customer

↕

Agent

Do not build a complicated WhatsApp-style system initially.

Message:

messages

Fields:

task_id

sender_id

receiver_id

message

attachment

read_at

created_at

Frontend:

ChatWindow

MessageBubble

MessageInput

AttachmentButton

# Day 26 — Reviews + Complaints + Disputes

Customer:

★★★★★

How was your experience?

[Submit Review]

Complaint:

Category

Description

Attachment

Submit

Dispute:

Task

Reason

Evidence

Expected Resolution

Admin:

OPEN

UNDER_REVIEW

RESOLVED

REJECTED

# Day 27 — Customer Dashboard

Final dashboard:

Welcome 👋

Active Tasks

────────────

Passport Renewal

Status: Appointment Scheduled

Academic Certificate

Status: In Progress

Trade License

Status: Completed

Navigation:

Dashboard

My Tasks

Services

Documents

Payments

Messages

Notifications

Family

Reminders

Profile

Support

The supplied blueprint lists these customer-facing modules, including task tracking, documents, payments, family, reminders and support.

# Day 28 — Agent Dashboard Finalization

Agent dashboard:

Dashboard

Today's Tasks

Active Tasks

Completed Tasks

Pending Requests

Earnings

Rating

Acceptance Rate

Task:

Passport Renewal

Customer: XXX

Location: Dhaka

Required Documents

✓ NID

✓ Passport

Current Status:

Appointment Scheduled

[Update Status]

[Request Document]

[Upload Proof]

[Message Customer]

# Day 29 — Security + Testing

This day should be treated seriously.

## Backend testing

Test:

Authentication

Authorization

Task creation

Status transitions

Document upload

Document permission

Payment

Agent assignment

Review

Complaint

## Security

Check:

- RBAC

- policies

- rate limiting

- API throttling

- CSRF

- XSS

- SQL injection

- file upload validation

- private storage

- signed URLs

- OTP security

- session security

- audit logging

The source specifically lists authentication, authorization, RBAC, policies, rate limiting, secure uploads, encrypted storage, audit logs and temporary document access.

# Day 30 — Full Integration + Deployment

Run the entire workflow:

Register

↓

Login

↓

Service

↓

Task

↓

Requirements

↓

Documents

↓

Quote

↓

Payment

↓

Agent

↓

Permission

↓

Task execution

↓

Proof

↓

Completion

↓

Payout

↓

Review

Then:

### Backend

- production .env

- queue worker

- scheduler

- Redis

- database backup

- storage

- logs

### Frontend

- production build

- API URL

- error pages

- loading states

- mobile responsiveness

### Deployment

Frontend → Vercel / Cloud hosting

Backend → VPS / AWS

Database → PostgreSQL/MySQL

Redis → Redis server

Storage → S3-compatible

Admin → Laravel/Filament

# FRONTEND MODULE BREAKDOWN

For the frontend developer, I would divide the work into these exact modules:

| Module | Main Work |
| --- | --- |
| Authentication | Login, Register, OTP, Password |
| Home | Hero, service search, CTA |
| Services | Categories, listing, details |
| Task Creation | Multi-step task form |
| Requirements | Checklist |
| Documents | Upload, preview, permissions |
| Quote | Fee breakdown |
| Payment | Checkout, payment status |
| Customer Dashboard | Tasks, activity, summary |
| Task Tracking | Timeline + status |
| Agent Portal | Tasks, profile, earnings |
| Chat | Customer-agent messaging |
| Notifications | Alerts |
| Family | Family members |
| Reviews | Rating/review |
| Complaints | Support/dispute |
| Profile | Personal settings |

# BACKEND MODULE BREAKDOWN

| Module | Main Work |
| --- | --- |
| Auth | Sanctum, OTP, sessions |
| RBAC | Roles, permissions, policies |
| User | Profiles |
| Customer | Customer-specific logic |
| Service | Service engine |
| Requirement | Dynamic requirements |
| Task | Task lifecycle |
| Workflow | Status transitions |
| Document | Vault + access |
| Agent | Agent management |
| Verification | Agent verification |
| Matching | Agent matching |
| Quote | Pricing |
| Payment | Gateway architecture |
| Invoice | Invoice generation |
| Payout | Agent payout |
| Notification | Email/SMS/in-app |
| Chat | Task messaging |
| Review | Ratings |
| Complaint | Support |
| Dispute | Dispute resolution |
| Audit | System logs |
| Reminder | Expiry/reminder system |
| Admin | Filament operations |

# DATABASE RELATIONSHIP — SIMPLE VIEW

USER

│

├──── CUSTOMER PROFILE

│          │

│          ├──── FAMILY MEMBERS

│          │

│          └──── TASKS

│                 │

│                 ├──── SERVICE

│                 ├──── DOCUMENTS

│                 ├──── QUOTE

│                 ├──── PAYMENT

│                 ├──── AGENT

│                 ├──── APPOINTMENT

│                 ├──── STATUS HISTORY

│                 ├──── MESSAGES

│                 ├──── PROOF

│                 └──── REVIEW

│

└──── AGENT

│

├──── SKILLS

├──── AREAS

├──── AVAILABILITY

├──── VERIFICATION

└──── PAYOUTS

# WHAT SHOULD NOT BE BUILT IN THIS 30-DAY MVP

Do not waste the first month on:

❌ Native Android app
❌ Native iOS app
❌ Complex AI agent
❌ AI-based matching
❌ Microservices
❌ 50+ services
❌ Advanced recommendation engine
❌ Complex corporate subscription
❌ WhatsApp automation
❌ Full professional marketplace
❌ Advanced analytics platform

The source also explicitly recommends proving the core workflow before adding these advanced features.

# 30-DAY TEAM SPLIT

If you have 2 developers, I recommend:

### Backend Developer

Week 1

Architecture

Database

Auth

RBAC

Service Engine

Week 2

Task

Workflow

Documents

Permissions

Week 3

Agent

Matching

Quote

Payment

Week 4

Admin

Notifications

Chat

Reviews

Security

Testing

### Frontend Developer

Week 1

Setup

Design system

Auth

Home

Services

Week 2

Task creation

Requirements

Documents

Task tracking

Week 3

Agent portal

Quote

Payment

Chat

Week 4

Dashboard

Notifications

Reviews

Complaints

Responsive QA

### Optional 3rd person

Admin/QA/DevOps

Filament

Testing

Deployment

Security

Database backup

Monitoring

Bug tracking

# Final MVP Definition

At the end of this month, don't judge the project by the number of pages.

Judge it by whether this works:

A real customer can submit a real administrative task → upload the required documents → receive a transparent quote → pay → get a verified agent → give the agent limited document access → track the work → receive proof → confirm completion → review the agent.

That is the actual KORBO product. The blueprint explicitly defines the platform as a task-completion marketplace, where the platform structures, assigns, controls, tracks and closes real administrative tasks.

One important recommendation: for a one-month build, I would make the first release Customer + Agent + Admin only, and start with Passport, Academic Document and Trade License workflows. That matches the source's recommended MVP direction and keeps the team focused on proving the core marketplace workflow rather than trying to build the entire long-term platform at once.